# VoxScene MVP — Prototype Development Plan

## 1. Prototype Objective

The objective of the VoxScene prototype is to validate the core AI pipeline:

Image Capture

↓

AI Image Understanding

↓

Generate Description

↓

Voice Output

The prototype focuses on proving the core technology instead of building a complete application interface.

# 2. Prototype Development Strategy

The MVP will be developed incrementally.

Development will be divided into small milestones.

Each milestone will validate one important system component.

# 3. Development Milestones

# Milestone 1 — Development Environment Setup

## Goal:

Prepare the environment for AI prototype development.

## Required Tools:

Programming:

- Python

AI Development:

- OpenCV

- YOLO

- Ultralytics

Speech:

- SpeechRecognition

- pyttsx3

Version Control:

- Git

- GitHub Desktop

Output:

Working AI development environment.

# Milestone 2 — Webcam Integration

## Goal:

Enable image capture from laptop webcam.

Tasks:

- Connect webcam

- Capture images

- Process image frames

Technology:

OpenCV

Output:

System can capture images.

# Milestone 3 — AI Model Integration

## Goal:

Connect images with AI model.

Process:

Captured Image

↓

Image Processing

↓

YOLO Model

↓

Detection Output

Tasks:

- Load YOLO model

- Run inference

- Receive object detection results

Output:

System identifies objects.

# Milestone 4 — Description Generation

## Goal:

Convert detected objects into meaningful sentences.

Example:

Input:

cup

table

book

Output:

"There is a cup and book on the table."

# Milestone 5 — Text To Speech Integration

## Goal:

Provide voice feedback.

Process:

Text Description

↓

TTS Engine

↓

Audio Output

Technology:

pyttsx3

Output:

User hears description.

# Milestone 6 — Voice Trigger Integration

## Goal:

Create hands-free interaction.

Example:

User says:

"What is in front of me?"

System:

Voice → Camera → AI → Voice

Output:

Complete VoxScene interaction loop.

# 4. Prototype Architecture

User

↓

Voice Command

↓

Speech Recognition

↓

Laptop Webcam

↓

OpenCV

↓

YOLO AI Model

↓

Description Generator

↓

Text To Speech

↓

Voice Response

# 5. Development Environment Setup

## Step 1 — Install Python

Required:

Python 3.x

Verify:

python --version

## Step 2 — Setup Virtual Environment

Purpose:

Keep project dependencies organized.

## Step 3 — Install Required Libraries

Examples:

opencv-python

ultralytics

speechrecognition

pyttsx3

## Step 4 — Setup VS Code

Extensions:

- Python Extension

## Step 5 — Git Setup

Workflow:

Development

↓

Git Commit

↓

GitHub Push

# 6. Development Folder Structure

Inside:

04_Development

Structure:

VoxScene_Prototype

|

├── src

│    ├── main.py

│    ├── camera.py

│    ├── ai_model.py

│    ├── voice.py

│    └── description.py

├── models

├── tests

└── README.md

# 7. Prototype Testing Approach

Testing after every milestone.

## Camera Test

Can system capture image?

## AI Test

Can model detect objects?

## Voice Test

Can user hear output?

# 8. MVP Development Principle

The prototype follows:

Build → Test → Improve

Not:

Build everything → Test at end

# 9. Prototype Completion Criteria

Prototype will be successful when:

✅ User can give voice command
 ✅ Webcam captures image
 ✅ AI analyzes image offline
 ✅ Description is generated
 ✅ Result is spoken aloud